## Slide 1
CHANGES MADE IN THIS WEEK
While trying to figure out the project in detail, we came up with some modifications related to the base of the bot.
We have decided to implement some changes in gears, motors, belts
and some other mechanical parts.
It’s been decided that we are going to replace the tracks with wheels and work on tracks for the next sem.

## Slide 2
NEW SCOPE
The objective of the project being the same, slight modifications are to be made .
The voice recognition module is not feasible to be implemented now because of it’s price and complexity in coding.
For now, it’s going to perform basic functions like moving, cleaning and
carrying things.
But later on, we are going to add features like voice modulation to make it completely an automated bot to do .
We are planning to charge it using solar power and make it able to detect small temperature changes in the future time.

## Slide 3
CHALLENGES FACED
We cannot implement the steering features for the exact
rotation of the robot.
Few mechanical parts required to make the base were not that feasible because there are some modifications to be made before using them.

## Slide 4
UPDATES
Components Brand Order type Quantity
Jumper wires 120 pieces Amazon India amazon.in 1
12V 300RPM Motor with
gearbox (Set of 2) Easy Electronics amazon.in 1
Tyres (Set of 4) Robokart amazon.in 1
Battery Holder x6 1.5V AA RoboIndia amazon.in 1
Battery charger +
4 Rechargable batteries Envie ECR + AA amazon.in 1
2 Rechargable batteries Envie AA amazon.in 1
Bluetooth module HC05 CloudTail India amazon.in 1
Motor driver shield KTC CONS Labs amazon.in 1
Accidental Amazon Prime Amazon India amazon.in 1
Taxes and delivery charges Amazon India amazon.in